MediVault

Entrepreneurship Development Business Plan

Rohit Srivastava · Second-year B.E. Computer Engineering · MCT's Rajiv Gandhi Institute of Technology (RGIT), Mumbai

Entrepreneurship Development (ED) mini-project · Research accessed 2026-10-12

Product baseline: GitHub CodesbyRohit/MediVault, origin/main @ d80c1bf (merge of PR #1, 2026-10-12). Product claims are taken from that commit's README and PR #1; the code was not run or independently tested in this work.

Status: provisional structure, not the official RGIT template. Financial figures are illustrative scenarios, not forecasts. No customer interviews have been conducted yet; all customer findings are pending validation. No claim of legal compliance, certification or ABDM integration is made.

Labels: [REPO] documented for d80c1bf · [V] official source, fetched and read · [V-sec] secondary source, or official source seen only in search · [A] assumption · [P] pending customer validation · [PROP] proposal · S# = source in Appendix E

Contents

1. Executive summary	3

2. Problem statement	3

3. Proposed solution and current product	4

4. Target market	5

5. Value proposition and positioning	6

6. Competitor analysis (summary)	7

7. Business Model Canvas	7

8. Marketing and go-to-market strategy	8

9. Operational plan	9

10. Financial feasibility (summary; illustrative, not a forecast)	9

11. Risk and privacy considerations (summary)	10

12. Milestones	11

13. Conclusion	11

Appendix A. Competitor feature and price comparison	12

Classification	13

Appendix B. Customer discovery: design and hypotheses	14

Study design	14

Hypotheses and proposed thresholds	14

Appendix C. Financial model (illustrative)	16

C1. Conventions	16

C2. Hosting (quoted USD prices, converted)	16

C3. Cost classification (each cost counted once)	17

C4. Break-even	17

C5. Sensitivity	19

C6. Year-one scenario (not a forecast)	19

C7. Student prototype	21

C8. Provisional items	21

Appendix D. Legal, privacy and risk	23

D1. Security posture at d80c1bf (as documented)	23

D2. Student prototype vs commercial service	23

D3. Risk register	24

Appendix E. Source register	26

Items to check against a primary source before final submission	32

Right-click the table of contents and choose Update Field to refresh page numbers.

## 1. Executive summary

MediVault is a Java/Spring Boot web application. It helps a person keep their own medical records organised, with the PDF reports attached to each record.

What the product does today (at d80c1bf) [REPO, S2, S3]:

- create, edit, delete, search and filter records;

- owner-only access to records and documents;

- a 100 MB document quota per patient;

- new PDFs encrypted at rest with a key held on the server.

What it is not: it is a local student prototype for fictional data only. It is not hosted, not end-to-end encrypted, and its database is not encrypted.

Business thesis (provisional). People who repeatedly receive diagnostic reports may struggle to find older ones when a doctor asks for them. A focused, ad-free, provider-independent organiser might serve them better than a phone gallery or a general cloud folder.

What the evidence shows so far:

- Strong, free alternatives already exist: the ABHA app, DigiLocker, Google One and iCloud [S6, S8, S13, S14].

- No secondary source establishes demand for MediVault, or willingness to pay, in any segment [P].

Strategy:

- Working segment: H2a (individuals with repeated diagnostic tests) is the provisional working hypothesis.

- Tested in parallel: H1 (Mumbai family caregivers).

- Revenue model (hypothesis): freemium, with a single Family plan as a possible paid tier. This is unvalidated.

Finance (illustrative, see 04-financial-model.md):

- The prototype costs ₹0–₹1,800 in cash per semester.

- A hypothetical commercial service has a fixed cost of about ₹22,300/month, including founder time.

- It would break even at about 335 paying families (paying-only) or about 483 (including free users at an illustrative 5% conversion).

- An illustrative year one ends at −₹83,202 cash and −₹3,01,422 on an economic basis.

Next step: 20 exploratory customer conversations and a usability task with fictional data. The decision thresholds are set in advance.

## 2. Problem statement

People's medical documents end up scattered: lab reports, prescriptions, scan reports, discharge summaries and vaccination certificates sit in paper files, phone galleries, messaging apps and separate clinic or lab portals.

Possible consequences [A, P]:

- A report cannot be found when a doctor asks for it.

- Tests are repeated.

- A new doctor gets an incomplete history.

Evidence status:

- The problem is plausible and widely described.

- How often it happens, and how severe it is, for any specific segment is not established [P]. No Indian survey was found that measures how people store or retrieve their medical documents.

- Context only, not demand: people aged 60+ were about 10.1% of India's population in 2021, projected to be 13.1% by 2031 [S24, V-sec].

- Some studies report low ABHA awareness [S26, S27, V-sec]. That points to an awareness gap, not demand for MediVault.

## 3. Proposed solution and current product

### 3.1 What exists at d80c1bf [REPO, S2, S3]

Accounts:

- Patient self-registration and login.

- BCrypt password hashes, CSRF protection and session protection.

Records:

- Create, edit and delete records, each with a title, type, date, provider and notes.

- An edit made from an outdated copy is rejected.

- Search, filters, sorting and paging, all limited to the patient's own records.

Documents:

- PDF attachments, up to 10 MB each, with a 100 MB quota per patient.

- Uploads are checked: extension, declared type, PDF header and end-of-file marker.

- Download and confirmed deletion.

Access control:

- Owner-only, as documented and covered by the author's tests. Another patient gets 404; an administrator gets 403 and cannot see medical content.

Encryption:

- New PDFs are encrypted at rest with Google Tink AES-256-GCM, using a server-held keyset file.

- Each download is checked against its stored size and SHA-256 checksum before it is sent.

Testing:

- The author reports 516 tests: 496 passed, 0 failed, 20 skipped [S2]. These tests were not re-run in this work.

### 3.2 Documented limitations [REPO, S3]

Security:

- Not end-to-end encrypted. The database is not encrypted.

- PDFs uploaded before encryption was added remain in plaintext.

- If the keyset is lost, encrypted PDFs are permanently unreadable.

Deployment and access:

- Runs on one computer only (127.0.0.1), with no HTTPS. It cannot be used from a phone.

- No rate limiting, password reset or email verification.

Missing features:

- No sharing, family profiles, export, account deletion or audit trail.

- MySQL 8.4 has not been verified.

Usage rule: fictional data only.

### 3.3 MVP and roadmap

| Item | Status |
| --- | --- |
| Personal organiser: records, PDFs, search, owner-only access | Built [REPO] |
| Hardening before any real data: hosting and HTTPS, rate limiting, password reset, export, account deletion, keyset backup procedure | [PROP] |
| Family or dependant profiles with delegated access (the Family plan) | [PROP], depends on H1 evidence |
| Time-limited, revocable sharing with a doctor | [PROP] |
| ABHA/ABDM integration | [PROP], only after primary-source verification and certification [S23] |

## 4. Target market

### 4.1 Segments

- H2a (provisional working hypothesis): individuals, roughly in Mumbai, who visited a lab or diagnostic centre for themselves two or more times in the last 12 months. They are identified by the number of visits, never by condition.

- H1 (tested in parallel): Mumbai adults who help an elderly family member keep or find their medical documents.

- Not targeted: hospitals, clinics, labs and insurers as customers. B2B is only a later hypothesis.

### 4.2 Segment scorecard

How the scores work:

- This is a provisional, equal-weighted assessment, not a measurement.

- Scores run from 1 to 5, where 5 favours MediVault.

- "Unknown" is not scored.

| # | Criterion | H1 caregivers | H2 personal organisers |
| --- | --- | --- | --- |
| 1 | How severe and frequent the problem is | Unknown [P]; only ageing-population context [S24] | Unknown [P] |
| 2 | Secondary evidence of this need | 1: none found | 1: none found; an ABHA awareness gap only [S26, S27] |
| 3 | Room left by alternatives (5 = weak alternatives) | 2: Eka Care advertises family profiles in its App Store listing [S9]; ABHA and DigiLocker [S6, S8] | 1: free ABHA, DigiLocker, Google 15 GB, iCloud 5 GB [S6, S8, S13, S14]; gallery, WhatsApp and paper [A] |
| 4 | Willingness to pay | Unknown [P] | Unknown [P]; ₹59/month Google One Lite [S13] is a price anchor, not willingness to pay |
| 5 | Ease of reaching the first users | 3 [A]: family network, but needs ethical care | 4 [A]: peers and campus; risk of a biased sample |
| 6 | Fit with today's product | 2 [REPO]: no dependant profiles | 4 [REPO]: one person per account; local only |
| 7 | Extra features and privacy risk needed (5 = little) | 1 [REPO + A]: dependant profiles, delegated access, the parent's consent | 3 [REPO + A]: hosting, HTTPS, password reset, export, keyset backup |
| 8 | Business-model viability | 3 [A]: Family plan is plausible, but a competitor already offers family profiles and sells a paid tier (Eka Pass) [S9] | 2 [A]: equivalents cost ₹0 |
|  | Subtotal of the 6 scored criteria | 12 / 30 | 15 / 30 |

What drives the gap: it comes from product fit and privacy risk, not from customer evidence. If interviews show H1 at least 2 points ahead on both of the unknown criteria, H1 overtakes.

### 4.3 Conditional recommendation

H2, narrowed to H2a, is the stronger initial working hypothesis.

- It fits what d80c1bf can do.

- It needs fewer new features and carries less privacy risk.

- It is cheaper to recruit for.

Its alternatives are the strongest, and its business model is the weakest. H1 remains the leading monetisation hypothesis.

This is not customer validation. These results would reverse it (thresholds proposed in 03-customer-discovery-toolkit.md §10):

- H2a fails: if 2 or fewer of 10 H2a participants report a recent retrieval problem, or most are satisfied with their current tools, drop or reframe H2a.

- H1 passes instead: if H1 meets both thresholds (at least 5 of 10 report a problem and at least 3 of 10 say their tool failed) while H2a does not, switch to H1 and build family profiles first.

- Neither passes: report that honestly and reframe the problem.

### 4.4 Market size

Limitation. No credible data was found on demand for a personal medical-document organiser in Mumbai. So no TAM, SAM or SOM figure is given (total, serviceable and obtainable market).

A bottom-up estimate can be built only after the interviews:

- Serviceable users ≈ adults in the target area × share with ≥ 2 diagnostic visits a year [P] × share reporting a retrieval problem [P]

- Paying families ≈ serviceable users × conversion [P]

Every input is either unknown or pending, so no number is shown.

## 5. Value proposition and positioning

Value proposition [PROP]: one structured, searchable history of your own medical reports, with each PDF attached. Only your account can open it.

Positioning statement (draft):

For people in Mumbai who repeatedly receive diagnostic reports and struggle to find older ones when a doctor asks, MediVault is a personal medical-record organiser that keeps each report with its date, type and provider so it can be found quickly. Unlike a phone gallery or a general cloud folder, records sit in a structured, searchable history that only the account owner can open (as implemented and tested by the author at d80c1bf), with no ads and no provider lock-in.

Product promise to test [PROP]: "Find any report in under a minute." This is measured in the usability task. It is not a claim.

Messaging rules:

- Use:

  - "organised";

  - "searchable";

  - "only your account can open it, as implemented";

  - "new PDFs are encrypted at rest; not end-to-end".

- Never use:

  - "secure vault" or "encrypted vault";

  - "end-to-end";

  - "first", "only", "unique" or "no competitors";

  - "compliant", "certified" or "ABDM-integrated";

  - user numbers, testimonials or partners.

## 6. Competitor analysis (summary)

Direct competitors:

- ABHA app [S6, S7]

- DigiLocker health locker [S8; 2022, current status unverified]

- Eka Care [S9, S28]: family profiles and a paid in-app Eka Pass ($2.49/month on the US-dollar App Store; INR price unverified)

- Apollo 24|7 PHR [S10]

Indirect alternatives:

- Lab apps [S11, S12]

- Google One: 15 GB free; ₹59 for 30 GB; ₹130 for 100 GB per month [S13, V]

- iCloud+: 5 GB free; ₹75 for 50 GB per month [S14, V]

- WhatsApp, phone gallery and paper [A]

Differentiation is thin and easy to copy. The full comparison table, the SWOT and Porter's Five Forces are in 02-competitor-analysis.md.

SWOT summary:

| Strengths | Weaknesses |
| --- | --- |
| Owner-only access (as documented); structured search; new PDFs encrypted at rest; near-zero cash cost [REPO] | Local only; no HTTPS; database not encrypted; no family profiles or sharing; keyset-loss risk; solo founder; no validation [REPO] |
| Opportunities | Threats |
| ABHA awareness gaps [S26, S27]; ageing population context [S24]; Family plan hypothesis [A] | Free and funded alternatives [S6, S8, S9, S13]; DPDP obligations from 13 May 2027 [S20, verify]; trust barrier; easy to copy [A] |

Porter's Five Forces:

- Rivalry: high.

- Threat of substitutes: very high.

- Threat of new entrants: high for a basic organiser.

- Buyer power: high.

- Supplier power: low to moderate.

## 7. Business Model Canvas

Tags: F = current fact · S = proposed strategy · H = unvalidated hypothesis

| Block | Entries |
| --- | --- |
| 1. Customer segments | H2a individuals with repeated diagnostic tests (H) · H1 caregivers as the upgrade segment (H) · Institutions are not customers (S) |
| 2. Value propositions | Structured, searchable record history with PDFs (F) · Owner-only access; admins cannot see content (F) · New PDFs encrypted at rest; not end-to-end (F) · No ads, no provider lock-in (S) · Faster retrieval than current habits (H) |
| 3. Channels | Campus and peer network for interviews and fictional-data demos (S) · Word of mouth (H) · No paid advertising (S) |
| 4. Customer relationships | Self-service (F) · Direct founder support during validation (S) · Feedback after the usability task (S) |
| 5. Revenue streams | None today (F) · Free personal tier (S) · Family plan subscription at an illustrative ₹99/month (H) · Payment fee 2% + 18% GST on the fee if a paid tier launches [S15] (F, the price) · Excluded: advertising, selling or monetising any health data (S) |
| 6. Key resources | The d80c1bf codebase and test suite (F; test results author-reported) · Founder time, which has a real economic cost (F) · The server-held keyset, so its backup is critical (F) |
| 7. Key activities | Customer discovery (S) · Hardening before any real data (S) · Keyset and backup operations (S) · Primary-source legal verification (S) |
| 8. Key partnerships | None exist (F) · A hosting provider (S) · ABDM integration, only after verification and certification (H) |
| 9. Cost structure | Founder time (F) · Hosting, storage, backups, monitoring, keyset management, security testing, maintenance, support, payment fees, GST (S; quantified as illustrative estimates in 04-financial-model.md) |

Why freemium plus one Family plan, and not storage upsells. Storage is already sold cheaply by trusted brands, from ₹59/month [S13]. A family plan sells organisation and delegated access instead. Whether anyone will pay for that is unvalidated. B2B and lab partnerships remain later hypotheses.

## 8. Marketing and go-to-market strategy

| Element | Plan [PROP] |
| --- | --- |
| Initial segment | H2a, with H1 in parallel |
| Early-adopter hypothesis [A] | People who had several lab visits recently and keep reports in more than one place |
| Message | "Keep every report with its date, type and provider, and find it when the doctor asks." |
| Acquisition channel | Personal and campus network through the screener. No paid ads, and no claimed partners. |
| Onboarding | Register, add the first record, attach a PDF, then search. In the prototype, fictional PDFs only. |
| Feedback | Interview notes, plus the usability task with an "expected vs actual" question |
| Metrics (thresholds proposed) | Interview completion rate; share with a recent retrieval problem (≥ 5 of 10); share whose current tool failed (≥ 3 of 10); task completion (≥ 80%); time to locate a record vs their self-reported time; trust concerns counted; current paid storage counted (no threshold) |
| Retention and repeat use | Cannot be measured with fictional data. Deferred until hardening is done and legal review allows real use. |
| Referral hypotheses [A] | Caregivers may share with siblings; peers may share on campus |
| Partnership strategy | None exist. Any lab or clinic partnership is a later hypothesis, needing legal review first. |

### 90-day plan

| Window | Activity (proposed) |
| --- | --- |
| Days 1–30 | Finalise toolkit and screen participants; conduct 20 exploratory interviews |
| Days 31–60 | Code notes and rank pain points; usability task with fictional PDFs |
| Days 61–90 | Apply decision rules; primary-source legal and tax checks; ED write-up and viva preparation |

The dates are a proposed plan, not commitments.

### Validation flow

1.	Screener → interview (past behaviour only) → code themes and count.

2.	If H2a meets HY1 and HY2: keep H2a as the MVP segment.

3.	Otherwise, if H1 meets HY3 and HY4: switch to H1 and build family profiles first.

4.	Otherwise: report honestly and reframe the problem.

5.	Whichever segment continues: run the usability task with fictional PDFs.

### Customer journey

1.	A doctor asks for an old report.

2.	Register on MediVault.

3.	Create a record and attach the PDF.

4.	Months later: search or filter.

5.	Download and show the report.

6.	Future proposal: time-limited sharing or family profiles.

## 9. Operational plan

| Area | Plan |
| --- | --- |
| Team | One founder, Rohit Srivastava, who builds, researches and supports. There are no other team members, mentors or partners. |
| Development | Follows the repository's milestone process: approval gates, automated tests, no real data |
| Data handling (prototype) | Fictional data only. The study's contact data is minimised, stored separately and deleted at project end. |
| Keyset | Stored outside the data folder; two offline copies; a restore drill [PROP] |
| Support (if launched) | Founder handles email support. Time is costed at ₹30 per paying family per month [A]. |
| Before any real data | Hardening, an independent security test, lawyer-reviewed terms and privacy notice, primary-source legal verification [PROP] |

## 10. Financial feasibility (summary; illustrative, not a forecast)

All figures are from 04-financial-model.md. Vendor prices are quoted from official pages [V]. Everything else is [A] and provisional.

| Item | Value |
| --- | --- |
| Student prototype, cash per semester | ₹0 / ₹800 / ₹1,800 (low, base, high) [A] |
| Hosting, base: $35.75 × 1.18 × ₹96 | ₹4,049.76 ≈ ₹4,050 /month [S16, S17, S30 × A] |
| Recurring cash K | ₹5,300 /month |
| Fixed cost F (K + security test accrued + founder fixed time) | ₹22,300 /month |
| Contribution per paying family: Cₚ = 99 − 2.3364 − 30 | ₹66.66 |
| Break-even, paying-only (F ÷ Cₚ) | 335 families (fully-loaded storage variant: 340) |
| Break-even including free users at an illustrative 5% conversion | 483 families, 9,660 users in total (fully-loaded: 496) |
| Year one: operating cash / month-0 spending / total cash | +₹11,798 / −₹95,000 / −₹83,202 (lowest point −₹1,07,000 in month 5) |
| Year one, economic (with founder time ≈ 727 h) | −₹3,01,422 |

What the year-one scenario assumes:

- 10 more paying families every month.

- No churn and no paid marketing.

- 5% conversion.

- Storage stays within the 250 GiB allowance.

What the sensitivity analysis shows: the result depends mostly on price and willingness to pay, support time, founder time and conversion. Storage and the exchange rate matter little.

Conclusion:

- Feasible as a low-cash prototype.

- Commercial viability is unproven.

## 11. Risk and privacy considerations (summary)

The full detail and the risk register are in 05-legal-privacy-risk.md.

Main risks:

- no real demand;

- free alternatives win;

- nobody pays;

- keyset loss;

- real data entered into the prototype;

- a future breach;

- misreading legal duties;

- trust;

- copying;

- founder time.

Legal duties awaiting primary-source verification:

- DPDP Rules 2025, with core duties reportedly from 13 May 2027 [S20];

- CERT-In 2022 Directions [S22];

- ABDM integration requirements [S23];

- IT Act s.43A / SPDI status.

No claim of compliance, certification or ABDM integration is made.

## 12. Milestones

| Milestone | Status |
| --- | --- |
| Product M1–M3 at d80c1bf: accounts, records, documents, encryption of new PDFs at rest | Done according to the author [S2]; not re-run here |
| ED Stages 1–6: audit, research, strategy, financial model, documents | Done (this package) |
| ED-V1: 20 exploratory interviews | Pending |
| ED-V2: usability task with fictional PDFs | Pending |
| ED-V3: beachhead decision using the proposed rules | Pending |
| ED-V4: primary-source legal and tax verification; RBI rate refresh | Pending |
| Hardening before any real data | Future proposal |

### Riskiest assumptions, in order

1.	The retrieval problem is frequent enough that people switch from free habits.

2.	People will trust a student-built service with health documents.

3.	Someone will pay for a Family plan.

4.	H1's extra privacy burden is manageable.

5.	The operator can manage the keyset safely.

## 13. Conclusion

What is ready. MediVault is a well-tested local prototype (by the author's report) of a personal medical-record organiser. It has documented, honest security limits.

What is not yet known. The business case is not yet validated:

- Free government and private alternatives are strong.

- Differentiation is thin.

- No evidence yet shows that people will pay.

The proposed path is deliberately small:

1.	Test H2a and H1 with 20 exploratory conversations and a fictional-data usability task, using decision rules set in advance.

2.	Verify the legal and tax questions from primary sources.

3.	Only then decide whether to build the hardening and family-profile features a real service would need.

A negative result would be a legitimate and useful ED outcome.

# Appendix A. Competitor feature and price comparison

Key: ✓ = feature documented by the source · ✗ = documented as absent · ? = not found or unverified

| Feature | MediVault (d80c1bf) | ABHA app | DigiLocker health | Eka Care | Apollo 24¦7 PHR | Lab apps | Google One / iCloud+ |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Upload own PDFs or records | ✓ [REPO] | ✓ to health lockers [S6, V-sec; attribution uncertain] | ✓ [S8, V-sec, 2022] | ✓ store records and reports [S9, V] | ? (the page describes syncing from Apollo, not uploads) [S10, V] | ✗ (lab's own reports only) [A] | ✓ any file [S13, S14] |
| Structured entries (type, date, provider, notes) | ✓ [REPO] | ? | ? | ? | ? | ? | ✗ (folders only) [A] |
| Search and filter own records | ✓ [REPO] | ? | ? | ? | ? | ? | ✓ filename search [A] |
| Records pulled automatically from facilities | ✗ [REPO] | ✓ ABDM facilities [S6, V-sec] | ✓ ABDM facilities [S8, V-sec] | ? (ABHA generation is listed [S9, V]; automatic sync is not confirmed) | ✓ Apollo network [S10, V] | ✓ own lab's reports online [S11, S12, V] | ✗ |
| Family or dependant profiles | ✗ [REPO] | ? | ? | ✓ "profiles for yourself and your family" (App Store listing) [S9, V]; not mentioned on the website [S28, V] | ? | ? | Family sharing ? |
| Consent-based sharing | ✗ [REPO] | ✓ with revoke [S6, V-sec] | ✓ with ABDM professionals [S8, V-sec] | ✓ share with providers [S9, V] | ✓ access control [S10, V] | ? | ✓ link sharing [A] |
| Needs an ABHA address or provider account | ✗ (name, email, password) [REPO] | ✓ ABHA address (mobile, email or ABHA number) [S6, V-sec] | DigiLocker account [A] | ? | Apollo account [A] | Lab ID [S11, V-sec] | Google / Apple ID |
| Access from a phone or the internet | ✗ (local computer only, 127.0.0.1) [REPO] | ✓ app | ✓ app | ✓ app | ✓ app | ✓ app | ✓ |
| Encryption | New PDFs encrypted at rest; server holds the key; not end-to-end; database not encrypted [REPO, S3] | Not researched | Not researched | Not researched | Not researched | Not researched | Not researched |
| Consumer price | Free (prototype; no paid tier exists) [REPO] | Free government service [A] | Free [A] | Free app with an in-app Eka Pass subscription: $2.49/month or $19.99/year on the US-dollar App Store [S9, V]; INR price unverified; no price on the website [S28, V] | Unverified | Apps listed as free [S11, S12, V]; tests are paid [A] | Google: 15 GB free; ₹59 / 30 GB; ₹130 / 100 GB per month [S13, V]. iCloud: 5 GB free; ₹75 / 50 GB; ₹219 / 200 GB per month [S14, V] |

Caveat: competitor features come mostly from official PDFs seen in search, app-store listings and marketing pages. They are not hands-on tests. Before the final submission, each "?" and each [V-sec] cell should be checked against the current app. Not researched yet: Practo, Tata 1mg, PharmEasy, DRiefcase, Bajaj Health, and how Metropolis delivers reports.

## Classification

| Alternative | Type | Classification | Why |
| --- | --- | --- | --- |
| ABHA app (National Health Authority) | Government personal health record (PHR) app | Direct | A citizen keeps, links and shares their own health records [S6, S7] |
| DigiLocker health locker | Government document locker | Direct | Stores and links health documents [S8] |
| Eka Care | Private PHR app | Direct | Records, ABHA generation, family profiles; paid in-app Eka Pass (per its App Store listing) [S9] |
| Apollo 24¦7 PHR | Provider-ecosystem PHR | Direct, limited scope | Records come from the Apollo network [S10] |
| Dr Lal PathLabs, Thyrocare | Lab portals and apps | Indirect | Deliver that lab's own reports; not a personal archive across providers [S11, S12] |
| Google One, iCloud+ | General cloud storage | Indirect | Store any file, with no medical structure [S13, S14] |
| WhatsApp, phone gallery, paper folder | Manual habits | Indirect | Probably the real incumbent [A]; not quantified |

# Appendix B. Customer discovery: design and hypotheses

All findings: PENDING VALIDATION. The full toolkit (screener, consent statement, interview guide, survey, note template, coding framework) is in 03-customer-discovery-toolkit.md.

## Study design

| Item | Design [PROP] |
| --- | --- |
| Purpose | Exploratory test of two segment hypotheses. Not statistically representative. |
| Segments | H2a: individuals who had repeated diagnostic tests in the last 12 months (the provisional working hypothesis). H1: Mumbai adults who help manage an elderly relative's medical documents (tested in parallel). |
| Sample | 10 conversations per segment, 20 in total, chosen for feasibility within one semester |
| Format | 20–30 minute conversation in person or by call. Optional 10-minute usability task afterwards (section 7) |
| Data collected | First name (or a pseudonym) and one contact method, used only to schedule the session. Notes are de-identified with a code such as H2a-03. |
| Never collected | Medical reports, diagnoses, conditions, medicines, ABHA or Aadhaar numbers, account credentials, photos of documents |
| Usability material | Fictional PDFs only, supplied by the interviewer and marked "FICTIONAL SAMPLE" |
| Keeping results apart | Interview findings (sections 4–6) and usability results (section 7) are recorded and reported separately |

## Hypotheses and proposed thresholds

| ID | Hypothesis | Evidence collected | Proposed success threshold | Proposed failure signal | Status |
| --- | --- | --- | --- | --- | --- |
| HY1 | H2a participants often have trouble finding old reports | RET-FAIL / RET-SLOW in the last 6 months | ≥ 5 of 10 | ≤ 2 of 10 | Pending |
| HY2 | Current tools fail H2a participants | TOOL-FAIL | ≥ 3 of 10 | Most code TOOL-OK | Pending |
| HY3 | H1 caregivers have trouble finding old reports | RET-FAIL / RET-SLOW | ≥ 5 of 10 | ≤ 2 of 10 | Pending |
| HY4 | Current tools fail H1 caregivers | TOOL-FAIL | ≥ 3 of 10 | Most code TOOL-OK | Pending |
| HY5 | Some participants already pay for storage (a weak signal of willingness to pay) | PAY-NOW | No threshold; record the count only | n/a | Pending |
| HY6 | Trust is a major barrier | TRUST, unprompted | No threshold; record the count and themes | n/a | Pending |
| HY7 | The prototype is usable for the core tasks | T1–T3 completion | ≥ 80% of task attempts completed [PROP] | < 60% | Pending |

### Decision rules (proposed)

| Result | Decision |
| --- | --- |
| H2a meets HY1 + HY2 | Keep H2a |
| H2a fails and H1 meets HY3 + HY4 | Switch to H1; family profiles move to the top of the roadmap |
| Both meet their thresholds | H2a stays the MVP segment; H1 becomes the upgrade path |
| Neither meets them | Report this honestly and reframe the problem |

Ten conversations per segment give indicative evidence only.

# Appendix C. Financial model (illustrative)

Source: 04-financial-model.md. Vendor prices marked [V] are quoted from official pages; all other inputs are assumptions [A] and provisional.

## C1. Conventions

| Item | Value | Label |
| --- | --- | --- |
| Currency | INR, per month unless stated |  |
| Planning exchange rate (X) | ₹96 per USD | [A], anchored to the RBI reference rate of 96.2948 on 18 May 2026. The latest rate seen in Stage 7 was 96.6149 on 09 Oct 2026, about 0.6% higher, which is well inside the ±10% sensitivity [S29, V-sec]. Refresh from RBI before submission. |
| GST on DigitalOcean bills | 18% added | [A]; whether DigitalOcean charges GST to Indian buyers is unverified |
| GST on MediVault's own sales | Not charged in the base case, assuming turnover stays below the ₹20 lakh services threshold | Threshold [S32, V-sec]; treatment provisional |
| Payment fee (g) | 2% platform fee + 18% GST on the fee = 2.36% of the transaction | [S15, V] |

## C2. Hosting (quoted USD prices, converted)

| Item | Lean | Base | Robust | Source |
| --- | --- | --- | --- | --- |
| App server (Droplet) | $6 (1 GiB) | $12 (2 GiB) | $48 (2 × 4 GiB) | [S16, V]. Whether 1 GiB is enough is [A]. |
| Server backups | weekly 20% = $1.20 | daily 30% = $3.60 | daily 30% = $14.40 | [S16, V] |
| Managed MySQL | $15.15 | $15.15 | $30.30 | Single node [S30, V]; the robust figure assumes double the price for a standby node [A, standby price unverified] |
| Object storage (250 GiB included) | $5 | $5 | $5 | [S17, V] |
| USD subtotal | $27.35 | $35.75 | $97.70 |  |
| × 1.18 × ₹96 | ₹3,098.21 | ₹4,049.76 ≈ ₹4,050 | ₹11,067.46 | Formula: USD × 1.18 × 96 |

## C3. Cost classification (each cost counted once)

| Category | Item | Per month | Per year |
| --- | --- | --- | --- |
| Cash, recurring (K) | Hosting (4a) | ₹4,050 | ₹48,600 |
|  | Domain and DNS ₹150 [A; .in domain prices in S31]; keyset backup media and password manager ₹300 [A]; monitoring and log retention ₹500 [A]; transactional email ₹300 [A] | ₹1,250 | ₹15,000 |
|  | K | ₹5,300 | ₹63,600 |
| Cash, annual (paid in advance) | Independent security test [A, no quote obtained] | ₹5,000 accrued | ₹60,000 |
| Cash, one-time at launch | Lawyer review of terms and privacy notice ₹30,000 [A]; hardware security keys for admin ₹5,000 [A] |  | ₹35,000 |
| Cash, variable | Payment fee per paying family | ₹2.3364 |  |
|  | Storage beyond 250 GiB | r × max(0, total GiB − 250) |  |
| Economic (founder time, unpaid in year one) | Fixed operations, maintenance and compliance O = 40 h × ₹300 | ₹12,000 | ₹1,44,000 |
|  | Support time | hₚ per family, h_f per free user |  |
|  | Hardening before launch: 120 h × ₹300 (HTTPS hosting, rate limiting, password reset, export, account deletion; these features are not in d80c1bf [REPO]) |  | ₹36,000 one-time |

Steady-state fixed cost: F = K + security accrual + O = 5,300 + 5,000 + 12,000 = ₹22,300/month.

Rounding: K uses hosting rounded to ₹4,050. With the unrounded ₹4,049.76, K = ₹5,299.76 and F = ₹22,299.76. That leaves every break-even figure unchanged and shifts the year-one totals by less than ₹3 (section 7).

## C4. Break-even

This assumes every user pays and there are no free users.

- Formula 1, contribution per family: Cₚ = P − g·P − hₚ = 99 − 2.3364 − 30 = ₹66.6636

- Formula 2, families needed: N = F ÷ Cₚ = 22,300 ÷ 66.6636 = 334.5 → 335

- Storage check: 335 × 0.4 = 134 GiB, which is within the 250 GiB allowance, so storage costs nothing extra.

| Cost scenario | Cₚ | Paying families needed |
| --- | --- | --- |
| Lean (support ₹15) | ₹81.66 | 115 |
| Base | ₹66.66 | 335 |
| Robust (support ₹60) | ₹36.66 | 1,651 (storage goes over the allowance, so the overage formula is used) |

Fully-loaded storage variant. This is a conservative variant that ignores the 250 GiB allowance and charges each user's storage at r. Cₚ = 66.6636 − 0.906 = 65.758, so N = 340.

At conversion c, every paying family comes with (1 − c)/c free users. At 5% that is 19 free users per family.

- Contribution per family before storage: Cₚ − 19 × h_f = 66.6636 − 19 = ₹47.6636

- Storage per family, including its free users: 0.4 + 19 × 0.04 = 1.16 GiB

- Profit once storage exceeds the allowance: profit = 47.6636·p − r·(1.16·p − 250) − F

- Set profit = 0: 45.0355·p + 566.4 = 22,300, so p = 482.6 → 483 paying families, or 9,660 users in total. Storage is 560 GiB, which is over the allowance, so the overage formula applies.

| Conversion (illustrative) | Free users per family | Paying families needed | Total users | Storage |
| --- | --- | --- | --- | --- |
| 2% | 49 | 1,765 | 88,250 | 4,165 GiB |
| 5% | 19 | 483 | 9,660 | 560 GiB |
| 10% | 9 | 389 | 3,890 | 296 GiB |

Fully-loaded variant at 5%: 22,300 ÷ 45.0355 = 495.2 → 496.

Free users cost money (support time and storage) but bring no revenue. Each paying family has to cover its 19 free users. That drops its contribution from ₹66.66 to about ₹45.04, so more paying families are needed.

Two warnings follow:

- At 2% conversion, if each free user costs ₹3 in support, the contribution per family becomes negative (66.66 − 147). The service would never break even.

- At large user counts, F is assumed constant, which only holds at small scale. The 2% row (about 88,000 users) would need much larger infrastructure and much more support than modelled, so its break-even is understated.

## C5. Sensitivity

Base case, paying-only break-even, using the allowance model. Each row changes one factor at a time.

| Factor | Low | Base | High | Note |
| --- | --- | --- | --- | --- |
| Price ₹49 / ₹99 / ₹149 [A] | 1,284 | 335 | 194 | At ₹49, storage passes 250 GiB and the overage formula applies |
| Support per family ₹15 / ₹30 / ₹60 [A] | 274 | 335 | 609 | At ₹60, storage is 244 GiB, just inside the allowance |
| Founder fixed time ₹0 / ₹12,000 / ₹32,000 [A] | 155 | 335 | 635 | The support rate stays at ₹300/h |
| Storage per family 0.2 / 1 / 5 GiB (× 2 for backup) [A] | 335 | 350 | 494 | Over the allowance at 1 GiB and 5 GiB |
| Exchange rate −10% / +10% [A] | 329 | 335 | 341 | Small effect |
| GST-registered (₹99 including GST, so net revenue ₹83.90) |  | 433 |  | Input tax credit ignored, which is conservative. Treatment provisional. |
| Conversion 2% / 5% / 10%, including free users [A] | 1,765 | 483 | 389 | From section 5b |
| Fully-loaded storage variant |  | 340 / 496 |  | Paying-only / including free users at 5% |

Biggest drivers: price and willingness to pay, support time, founder time and conversion. Storage only matters once it passes the allowance, and the exchange rate barely matters.

GST threshold: ₹20 lakh a year is about 1,684 paying families at ₹99. That is well above base-case break-even, so the service would likely stay unregistered at that scale [A]. Registering would allow input tax credit on GST paid to suppliers. That is not modelled.

## C6. Year-one scenario (not a forecast)

Scenario assumptions [A]:

- Timing: hardening is done locally in month 0. Hosting starts in month 1.

- Growth: paying families pₘ = 10 × m, so 10 to 120 over the year. This assumes acquisition continues every month, nobody churns and there is no paid marketing.

- Mix: conversion is 5%, so there are 19 free users per paying family.

- Pay: the founder receives no cash. Founder time appears only as an economic cost.

- Fixed costs: assumed constant up to 2,400 users, which is this scenario's month-12 total [A]. That is not a tested capacity limit.

- Storage: within the allowance all year. Month 12: 120 × 0.4 + 2,280 × 0.04 = 139 GiB.

#### A. Operating cash flow (recurring)

Formula: operating cash in month m = (P − g·P) × pₘ − K = 96.6636 × pₘ − 5,300

| Month | 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 | 11 | 12 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Paying families | 10 | 20 | 30 | 40 | 50 | 60 | 70 | 80 | 90 | 100 | 110 | 120 |
| Revenue (₹) | 990 | 1,980 | 2,970 | 3,960 | 4,950 | 5,940 | 6,930 | 7,920 | 8,910 | 9,900 | 10,890 | 11,880 |
| Operating cash (₹) | −4,333 | −3,367 | −2,400 | −1,433 | −467 | +500 | +1,466 | +2,433 | +3,400 | +4,366 | +5,333 | +6,300 |
| Cumulative, including month 0 (₹) | −99,333 | −1,02,700 | −1,05,100 | −1,06,534 | −1,07,000 | −1,06,501 | −1,05,034 | −1,02,601 | −99,201 | −94,835 | −89,502 | −83,202 |

- Break-even month: operating cash turns positive once pₘ is above 5,300 ÷ 96.6636 = 54.8, so in month 6.

- Year total: revenue ₹77,220 − payment fees ₹1,822 − recurring costs ₹63,600 = +₹11,798.

#### B. Month-0 cash spending

Launch costs ₹35,000 + first annual security test ₹60,000 = ₹95,000.

#### C. Economic (non-cash) costs: founder time

| Item | Formula | Hours | ₹ |
| --- | --- | --- | --- |
| Fixed operations | 40 h × 12 | 480 | 1,44,000 |
| Support for paying families | 0.1 h × 780 family-months | 78 | 23,400 |
| Support for free users | 14,820 free-user-months ÷ 300 | 49.4 | 14,820 |
| Hardening before launch | 120 h | 120 | 36,000 |
| Total |  | ≈ 727 h (≈ 14 h/week) | 2,18,220 |

#### D. Year-one totals and reconciliation

| View | Calculation | Result |
| --- | --- | --- |
| Operating cash | A | +₹11,798 |
| Total cash | A − B = 11,798 − 95,000 | −₹83,202 (lowest point −₹1,07,000 in month 5) |
| Economic | Total cash − C = −83,202 − 2,18,220 | −₹3,01,422 |

Cross-check, so that no cost is counted twice:

1.	Twelve months of F = 12 × ₹22,300 = ₹2,67,600. That is recurring cash ₹63,600 + security ₹60,000 + founder fixed time ₹1,44,000.

2.	Add launch cash ₹35,000, hardening ₹36,000, fees ₹1,822 and support ₹38,220. Total cost = ₹3,78,642.

3.	Revenue is ₹77,220, so the result is −₹3,01,422, the same as in D.

Rounding note: with unrounded hosting (₹4,049.76), the totals are +₹11,800 / −₹83,200 / −₹3,01,420. The difference is under ₹3.

Scenario arithmetic, not a forecast: at +10 families a month with no churn, paying-only break-even (335) would come in about month 34. Break-even including free users (483) would come in about month 49.

## C7. Student prototype

At d80c1bf the app runs on one computer, listening on 127.0.0.1 only, and must hold fictional data only [REPO, S3]. It earns no revenue and has no hosting cost.

| Item | Low | Base | High | Label |
| --- | --- | --- | --- | --- |
| Hosting and storage | ₹0 | ₹0 | ₹0 | [REPO] runs locally |
| Encryption keyset + offline copy on the student's own USB stick | ₹0 | ₹0 | ₹0 | [A] |
| Interview travel and refreshments | ₹0 | ₹600 | ₹1,500 | [A] |
| Printed consent forms | ₹0 | ₹200 | ₹300 | [A] |
| Cash per semester | ₹0 | ₹800 | ₹1,800 |  |
| Founder time for discovery and analysis | 40 h | 60 h | 100 h | [A] |
| Economic value of that time at ₹200/h | ₹8,000 | ₹12,000 | ₹20,000 | [A], non-cash |

Development time already spent is a sunk cost and is not counted. Founder time is still given a value, because a real business cannot treat it as free.

## C8. Provisional items

- DigitalOcean: GST charged to Indian buyers; whether Spaces and managed databases are offered in the Bangalore datacenter (S16 confirms the datacenter, for Droplets); managed-database standby price and backup retention (S16, S17, S30)

- GST threshold, registration treatment and input tax credit (S32)

- Exchange rate, which must be refreshed from RBI (S29)

- Legal review fees, security-testing quotes from CERT-In-empanelled auditors, and monitoring and email costs (no quotes; all [A])

- Willingness to pay, conversion, acquisition rate, churn, support time and storage per user (all [A] or [P])

- Legal obligations that would affect costs (DPDP, CERT-In, ABDM): see 05-legal-privacy-risk.md

# Appendix D. Legal, privacy and risk

This is not legal advice. Every legal item is awaiting primary-source verification. Source: 05-legal-privacy-risk.md.

## D1. Security posture at d80c1bf (as documented)

| Area | Documented state |
| --- | --- |
| Access control | Records and documents are owner-only. Another patient gets 404; an administrator gets 403 and cannot see medical content. The author's tests cover this; it has not been independently tested. |
| Passwords | Stored as BCrypt hashes. CSRF protection is on. |
| PDF encryption | New PDFs are encrypted at rest with Google Tink AES-256-GCM (streaming). The server holds the keyset file. |
| What is not encrypted | No end-to-end encryption. The database is not encrypted: record titles, providers and notes are stored as plain data. PDFs uploaded before encryption was added stay in plaintext until a conversion step that is not yet built. |
| If the keyset is lost | Every encrypted PDF becomes permanently unreadable. MediVault has no recovery mechanism, by design. |
| Deployment | One computer, listening on 127.0.0.1 only. No HTTPS, rate limiting, account lockout, password reset or email verification. |
| Other gaps | No export, no account deletion, no audit trail, no sharing |

Encryption at rest alone does not make MediVault production-ready or legally compliant.

## D2. Student prototype vs commercial service

| Topic | Student prototype (today) | Commercial service (future, hypothetical) |
| --- | --- | --- |
| Data held | Fictional data only [REPO]. No real health data. | Real personal and health data belonging to customers |
| Personal data actually handled | Contact details of interview participants in the discovery study | All customer accounts and documents |
| DPDP Act 2023 and DPDP Rules 2025 | How it applies to a student study is unclear [A]. Minimise and protect participants' data anyway (see 03-customer-discovery-toolkit.md §12). | MediVault would likely be a data fiduciary (the party that decides how personal data is processed) [A]. Core duties commence 13 May 2027 [S20, V-sec]. Verify. |
| Consent and notice | Spoken consent script for interviews | Itemised notice, consent records, a way to withdraw consent [A; Rules text to verify] |
| Access, correction, erasure, grievance | Delete notes on request | Rights for data principals (the people the data is about), with response processes [A; verify] |
| Security safeguards | Local machine; fictional data | Reasonable safeguards. Rule 6 reportedly requires keeping logs at least 1 year [S20, V-sec]. |
| Breach response | Not applicable | Reportedly: notify affected people and the Data Protection Board "without delay", then send the Board a detailed report within 72 hours [S20, V-sec; verify the Rule 7 text] |
| Cyber incident reporting | Not applicable | CERT-In Directions (2022): report within 6 hours and keep logs for 180 days in India [S22, V-sec]. Applicability to be verified. |
| Retention and erasure | Delete study contacts after the project | Third Schedule erasure periods and a 48-hour notice may apply to certain classes [S20, V-sec]. Verify. |
| Startups | n/a | PIB describes a "simplified compliance framework for start-ups" [S19, V-sec]. The details were not obtained. |
| ABDM / ABHA integration | Not integrated. No claim made. | Would need the ABDM sandbox, functional milestones and a security audit (WASA) by a CERT-In-empanelled auditor [S23, low confidence]. Verify with NHA. |
| Older IT Act rules | n/a | Status of IT Act s.43A and the SPDI Rules 2011 during the DPDP transition: not researched |
| Terms of service and privacy notice | Not needed (no real users) | Drafted and reviewed by a lawyer (cost is [A] in 04-financial-model.md) |
| Payments and tax | None | GST threshold and registration [S32, V-sec]; consumer-protection rules for subscriptions (not researched) |

## D3. Risk register

Likelihood (L) and impact (I) scale: H = high, M = medium, L = low.

| # | Risk | L | I | Mitigation | Owner |
| --- | --- | --- | --- | --- | --- |
| R1 | No real demand: neither segment shows a retrieval problem | M | H | 20 exploratory interviews with decision rules set in advance; pivot or reframe if both segments fail | Founder |
| R2 | Users stay with free alternatives (ABHA, Drive, gallery) | H | H | Test the niche positioning; do not compete on storage price | Founder |
| R3 | Nobody will pay for a Family plan | H | H | Ask about past spending only; keep the model labelled unvalidated | Founder |
| R4 | Keyset lost, so encrypted PDFs are permanently unreadable | L–M | H | Two tested offline keyset copies; restore drill; document the procedure | Founder |
| R5 | Real medical data entered into the prototype | M | H | "Fictional data only" banner [REPO]; fictional PDFs supplied in sessions; a consent script that forbids real documents | Founder |
| R6 | Data breach in a future hosted service | M | H | Hardening (HTTPS, rate limiting, password reset), an independent security test, an incident plan, verified breach-notice duties | Founder (future) |
| R7 | Misreading legal obligations | M | H | Primary-source verification list (§3); lawyer review before launch | Founder plus legal adviser (future) |
| R8 | Trust barrier for a student-built service | H | M | Plain-language security statement, including the limits; no overclaiming | Founder |
| R9 | Competitor copies the features | H | M | Focus on a validated niche and usability; accept that the moat is weak | Founder |
| R10 | Founder time limits (about 727 h in the year-one scenario) | H | M | Keep scope small; phase the work; treat the time cost as real in the financial model | Founder |
| R11 | Vendor price, tax or exchange-rate changes | M | L | Sensitivity analysis; refresh prices and the RBI rate before submission | Founder |
| R12 | Study participants' personal data mishandled | L | M | Minimal data, codes instead of names, separate storage, deletion at project end | Founder |
| R13 | Scale assumptions break (F assumed constant) | M | M | Re-model infrastructure if users exceed about 2,400 | Founder |

# Appendix E. Source register

- Access date: every source was accessed on 2026-10-12, first during research (Stage 3) and again during the final audit (Stage 7). "Re-check" notes record what the Stage 7 attempt returned.

- Fetch status says how the claim was obtained:

  - Fetched: the page was retrieved and read.

  - Fetched, unreadable: the file was retrieved, but its text could not be extracted.

  - Search only: the claim comes from search-result summaries; the page itself was not read.

  - Blocked: the site refused the request (HTTP 403, refused connection, certificate error or connection reset).

- Verification status:

  - Verified: an official source, or the publisher's own page or listing, fetched and read.

  - Secondary: a law firm, news site, aggregator or vendor blog, or an official source seen only in search.

  - Unverified: cannot be confirmed yet.

  - Verify before submission: must be checked against a primary source before the final ED submission.

- No other evidence: no claim in the ED package may rely on a source that is not listed here.

| ID | Publisher | URL | Date / status of source | Claim supported | Fetch status | Verification |
| --- | --- | --- | --- | --- | --- | --- |
| S1 | GitHub (REST API) | https://api.github.com/repos/CodesbyRohit/MediVault/commits?sha=main | Live; re-checked: main still at d80c1bf | origin/main is d80c1bf (merge of PR #1), two commits after 7eefd62 | Fetched | Verified |
| S2 | GitHub | https://github.com/CodesbyRohit/MediVault/pull/1 | Merged 2026-10-12 15:41 UTC | M3 record management; document deletion; 100 MB per-patient quota; Tink AES-256-GCM encryption of new PDFs at rest. Test run reported by the author: 516 tests, 496 passed, 0 failed, 20 skipped. | Fetched (via API) | Verified as the author's own description; code not run in this work |
| S3 | GitHub (repository README) | https://raw.githubusercontent.com/CodesbyRohit/MediVault/main/README.md | main @ d80c1bf (the README itself names no commit) | Upload checks (.pdf extension, declared type, PDF header, %%EOF); 10 MB per file and 100 MB per patient; size and SHA-256 checked before download; another patient gets 404, admin gets 403; admins cannot see content; BCrypt and CSRF; 127.0.0.1 only; older PDFs stay plaintext; app refuses to start without a keyset; encryption at rest is not end-to-end; database not encrypted; lost keyset makes encrypted PDFs permanently unreadable; no rate limiting, password reset or email verification; MySQL 8.4 not verified | Fetched (re-checked in Stage 7) | Verified as documentation |
| S4 | Press Information Bureau | https://static.pib.gov.in/WriteReadData/specificdocs/documents/2026/jul/doc202676912801.pdf | July 2026 | Reported: about 93 crore ABHA accounts and about 104 crore linked health records (May 2026) | Fetched, unreadable (figures seen only in a search summary) | Unverified: do not use as fact |
| S5 | National Health Authority | https://dashboard.abdm.gov.in/abdm/ | Live dashboard | Current ABHA and linked-record counts | Blocked (connection reset, Stage 3 and Stage 7) | Verify before submission |
| S6 | National Health Authority (ABDM) | https://abdm.gov.in:8081/uploads/ABHA_App_8413f7c295.pdf | Undated | ABHA app: create an ABHA address; link facility records; view lab reports, prescriptions and vaccination certificates; consent-based sharing with revoke. The "self-upload to health lockers" detail came from other search results, so its attribution to S6 is uncertain. | Search only (Stage 7 re-check: connection refused) | Secondary |
| S7 | National Health Authority (ABDM) | https://abdm.gov.in:8081/uploads/HIP_HIU_Guidelines_f85df336ec.pdf | Undated | Personal health record (PHR) apps may offer long-term storage, upload of records and sharing on the ABDM network | Search only (Stage 7 re-check: connection refused) | Secondary |
| S8 | National Health Authority (ABDM); Business Today | https://abdm.gov.in:8081/uploads/Press_Release_Page_f254e997c5.pdf ; https://businesstoday.in/latest/trends/story/digilocker-users-can-now-link-health-records-with-ayushman-bharat-352448-2022-11-10 | 10 Nov 2022 | DigiLocker health locker: store health documents; link ABHA records from ABDM-registered facilities; upload old records; share with ABDM-registered professionals | Business Today article fetched; NHA PDF refused the connection | Secondary (news report, 2022); current status unverified |
| S9 | Apple App Store (Eka Care listing; developer Orbi Health Private Limited) | https://apps.apple.com/app/id1561621558 | Current listing | "Create and maintain digital health profiles for yourself and your family"; generate ABHA; store records, prescriptions and diagnostic reports; share with providers; track blood sugar over time. Listed as Free with in-app purchases: "Eka Pass Monthly $2.49", "Eka Pass Yearly $19.99" (US-dollar storefront; the INR price is unverified). | Fetched | Verified (listing text read directly) |
| S10 | Apollo 24¦7 | https://apollo247.com/guest-health-records | Undated | Apollo PHR will "sync all your Health Records in real time from the entire Apollo ecosystem" (hospitals, diagnostics, clinics); users have "complete control over who can access" their records | Fetched | Verified (publisher's own page) |
| S11 | Dr Lal PathLabs; Apple App Store | https://lalpathlabs.com/download-app ; https://apps.apple.com/app/id1111250276 | Current | App Store listing: "Access and download blood test reports online"; current and past reports in one place; app listed as free. The download-app page mentions lab reports only in general terms. A cumulative report or trends are not supported by either page. | Fetched | Verified (listing text) |
| S12 | Apple App Store (Thyrocare listing) | https://apps.apple.com/app/id1117762349 | Current | "Access digital reports anytime"; reports can be checked with a QR code; app listed as free | Fetched | Verified (listing text) |
| S13 | Google | https://one.google.com/about/plans | Live; INR prices shown | 15 GB free; Lite 30 GB ₹59/month; Basic 100 GB ₹130/month; AI Pro 5 TB ₹1,950/month; annual billing "save up to 16%" | Fetched (re-checked) | Verified |
| S14 | Apple Support (India) | https://support.apple.com/en-in/108047 | Published 29 Sep 2026 | iCloud: 5 GB free; iCloud+ 50 GB ₹75, 200 GB ₹219, 2 TB ₹749 per month; taxes included | Fetched (re-checked) | Verified |
| S15 | Razorpay | https://razorpay.com/pricing/ | Live | Standard platform fee 2% (UPI, cards, netbanking); 18% GST on the fee; ₹0 setup and ₹0 annual fee | Fetched (re-checked) | Verified |
| S16 | DigitalOcean | https://www.digitalocean.com/pricing/droplets | Live; USD | Basic Droplets (virtual servers) $4 / $6 / $12 / $24 per month (512 MiB / 1 / 2 / 4 GiB); backups 20% (weekly) or 30% (daily) of the Droplet price. FAQ: "DigitalOcean has a datacenter in Bangalore, India." Taxes: "required by law to apply taxes in some countries" (GST not named). | Fetched (re-checked) | Verified (whether Indian GST is charged remains unverified) |
| S17 | DigitalOcean | https://www.digitalocean.com/pricing/spaces-object-storage | Live; USD | Spaces object storage $5/month including one bucket, 250 GiB storage and 1 TiB outbound transfer; $0.02/GiB extra storage; $0.01/GiB extra transfer | Fetched (re-checked) | Verified (whether the allowance is per account or per bucket, and whether Spaces runs in Bangalore, are not stated) |
| S18 | Press Information Bureau (MeitY) | https://www.pib.gov.in/PressReleasePage.aspx?PRID=2190014 | 14 Nov 2025 (other PIB items say 13 Nov) | DPDP Rules, 2025 notified with an 18-month phased timeline | Blocked (HTTP 403, Stage 3 and Stage 7); claim seen in search | Secondary; verify before submission |
| S19 | Press Information Bureau (MeitY) | https://www.pib.gov.in/PressReleasePage.aspx?PRID=2198217 | 3 Dec 2025 | The DPDP Act and Rules provide a "simplified compliance framework for start-ups and certain data fiduciaries" (details not obtained) | Blocked (HTTP 403); claim seen in search | Secondary; verify before submission |
| S20 | SCC Online (SCC Times, 14 Nov 2025); Mondaq | https://www.scconline.com/blog/post/2025/11/14/meity-notified-digital-personal-data-protection-rules-2025/ ; https://www.mondaq.com/india/data-protection/1708164/digital-personal-data-protection-rules-2025-notified | Nov 2025 | MeitY notified the DPDP Rules on 13 Nov 2025. Rules 1, 2 and 17–21 apply immediately; Rule 4 (consent managers) from 13 Nov 2026; Rules 3, 5–16 and 22–23 from 13 May 2027. Rule 6: keep logs at least one year. Rule 7: notify the Board and affected people "without delay", with a detailed report to the Board within 72 hours. Rule 8: 48 hours' notice before erasure. Neither article gives the Gazette (G.S.R.) number. | Fetched (Stage 7) | Secondary (legal commentary); verify against the Gazette before submission |
| S21 | Protiviti | https://www.protiviti.com/sites/default/files/2025-11/flash_compliance_update_dpdp_rules-2025.pdf | Nov 2025 (per search result) | Originally cited for Rules 6, 7 and 8. Those claims are now cited to S20, which was read directly. | Fetched, unreadable (Stage 7) | Not relied on |
| S22 | PSA Legal Counsellors (Arya Tripathy) | https://psalegal.com/new-cert-in-directions-overview-and-implications/ | 5 May 2022 | CERT-In Directions of 28 Apr 2022: report listed cyber incidents within 6 hours; keep logs of all ICT systems for 180 days within India; applies to service providers, intermediaries, data centres, body corporates and government organisations | Fetched (Stage 7) | Secondary; verify the primary Directions on cert-in.org.in before submission |
| S23 | Nirmitee; Astra (vendor blogs) | https://nirmitee.io/blog/abdm-certification-process-sandbox-to-production-guide/ ; https://www.getastra.com/blog/compliance/abha-web-application-security-certificate | Nirmitee published 18 Mar 2026, updated 29 Sep 2026 | ABDM sandbox registration; functional testing of the M1–M3 milestones by an NHA-authorised agency; then a web application security audit (WASA) by a CERT-In-empanelled agency | Nirmitee fetched; Astra blocked (HTTP 403) | Secondary, low confidence; verify with NHA before submission |
| S24 | ThePrint; Factly (reporting MoSPI "Elderly in India 2021") | https://theprint.in/india/indias-elderly-population-to-rise-41-over-next-decade-to-touch-194-mn-in-2031-govt-report/710476/ ; https://factly.in/data-the-share-of-elderly-population-is-set-to-increase-to-13-1-in-2031-which-was-5-6-in-1961 | 2021 | People aged 60+: 10.1% of the population in 2021 (about 138 million), projected 13.1% in 2031 (about 194 million) | Search only (Stage 7 re-check: ThePrint connection reset, Factly HTTP 403; the MoSPI PDF exceeded the fetch size limit) | Secondary; primary not read |
| S25 | International Institute for Population Sciences (LASI Wave 1) | https://iipsindia.ac.in/sites/default/files/LASI_India_Executive_Summary_0.pdf | 2020 | Survey scope only; chronic-condition figures for people aged 60+ were not extracted | Fetched, unreadable | Unverified figures |
| S26 | Cureus via PubMed Central | https://pmc.ncbi.nlm.nih.gov/articles/PMC12092953/ | 2025, Cureus 17(4):e82605 | Women's outpatient-department (OPD) study, n=250, Guwahati (Northeast India): use of digital health apps was not significantly related to age, education, socioeconomic status or ABHA awareness. The paper has several internal inconsistencies (for example, 125/250 reported as 60%), so it is weak evidence. | Fetched (Stage 7) | Verified (article read); low evidential weight |
| S27 | International Journal of Community Medicine and Public Health 13(7) (Pandey, Sharma, Khalid) | https://www.ijcmph.com/index.php/ijcmph/article/view/15784 | Published 30 Jun 2026 | Tinwari village, Dehradun: 100 of 120 (83.3%) mobile-phone users had zero awareness of ABDM or the ABHA app | Fetched (Stage 7) | Verified (article page read) |
| S28 | Eka Care | https://www.eka.care/ | Live | Website describes "EKA PHR" ("Carry your health history everywhere"), a records analyser and a "Create ABHA" link. No consumer price, "Eka Pass" or family profiles are mentioned on the website (see S9 for the app listing). | Fetched (re-checked) | Verified (website content) |
| S29 | Metropolitan Stock Exchange of India (archive of RBI reference rates) | https://www.msei.in/markets/currency/historical-data/rbireferenceratearchives.aspx | Stage 3 search result: 96.2948 on 18 May 2026. Stage 7 page view: 96.6149 on 09 Oct 2026 | USD/INR RBI reference rate (the planning rate of ₹96 is anchored to it) | Fetched (Stage 7; the 18 May value is no longer shown on the page) | Secondary; refresh from RBI before submission |
| S30 | DigitalOcean | https://www.digitalocean.com/pricing/managed-databases | Live; USD | Managed MySQL/PostgreSQL, cheapest single node $15.15/month; standby node price and backup retention not shown | Fetched (re-checked) | Verified (standby price unverified) |
| S31 | domainoffer.net (price tracker) | https://domainoffer.net/tld/in/one | Snapshot 12 Oct 2026 | .in domain: from $1.02 first year (GoDaddy, new customers only); one.com $1.99; renewals for the registrars compared $9.58–$17.99/year | Fetched (Stage 7) | Secondary |
| S32 | CalcGuru (tax guide) | https://calcguru.in/?p=3364 | 27 Jul 2026 | GST registration threshold for services ₹20 lakh in normal-category states (Maharashtra is not among the lower-limit states) | Fetched (Stage 7) | Secondary; verify on the GST portal / CBIC before submission |

## Items to check against a primary source before final submission

1.	ABHA: current account and linked-record totals (S4, S5).

2.	DPDP Rules, 2025: read the Gazette notification. Third-party summaries give the number as G.S.R. 846(E), which is unverified. Check:

  - its corrigendum;

  - the commencement schedule;

  - Rules 6, 7 and 8;

  - the startup provisions (S18–S20);

  - whether health data is treated specially under the Act.

3.	CERT-In: the Directions of 28 Apr 2022, from cert-in.org.in (S22).

4.	ABDM: integration and certification requirements, and the final Health Data Management Policy (S23).

5.	IT Act: the status of s.43A and the SPDI Rules, 2011 during the DPDP transition. Not yet researched.

6.	DigiLocker: whether the health locker still offers the features in S8.

7.	Competitor prices:

  - Eka Pass in INR (S9 shows only US-dollar storefront prices);

  - Apollo 24|7 and Practo consumer prices (not found).

8.	DigitalOcean:

  - whether it charges GST to Indian customers;

  - whether Spaces and managed databases are offered in the Bangalore datacenter (S16 confirms the datacenter, for Droplets);

  - managed-database standby price and backup retention (S16, S17, S30).

9.	GST: the registration threshold and input tax credit (S32).

10.	Exchange rate: the RBI reference rate from RBI itself on the submission date (S29).

11.	Security testing and legal review: no quotes have been obtained (VAPT/WASA, legal fees); these remain [A].

12.	Population and health data: primary MoSPI and LASI figures (S24, S25).